Project Prism

Leadership Update  —  Revenue Intelligence Engine

Overall Status: Built & Deployed — Backend pending billing approval

Where We Are Today

The engineering work on Project Prism is complete. Today the frontend dashboard was deployed to our corporate Firebase account and is live at a real URL. The AI analysis backend; All six Cloud Functions, the data pipeline, and the LLM integration, is fully built and tested. The only remaining step before the full system goes live is an IT billing admin action.

| Component | Status | Notes |
| --- | --- | --- |
| React Dashboard (Frontend) | ✓ LIVE | Deployed to corporate Firebase today |
| Firestore Database | ✓ LIVE | Rules deployed, ready to receive data |
| AI Analysis Functions (6) | ⏳ Pending | Built & tested — awaiting Blaze billing |
| CSV Upload / Storage | ⏳ Pending | Built — awaiting Blaze billing |
| BigQuery Integration | ⏳ Pending | Code complete — data team aligned |
| Weekly Auto-Analysis | ⏳ Pending | Configured for Mondays 6am UTC |

The One Remaining Blocker

Firebase requires the Blaze (pay-as-you-go) billing plan to run Cloud Functions and Storage. The project is currently on the free Spark plan. This is an IT admin action — not a development task.

- IT request has been submitted

- project-prism-489108-a9e2bFirebase project ID provided:

- Blaze includes a generous free tier — minimal to no cost at our usage level

- Once enabled: full backend deploys with a single command, same day

BigQuery Integration Path

The BigQuery connection is code-complete and the data team is aligned. Connecting live Salesforce pipeline data requires:

- Blaze billing enabled (same blocker as above)

- Four config values from the data team (project, dataset, table, location)

- One IAM permission grant — 30-second task for the data warehouse owner

- No additional development work required

What Happens When Billing Is Enabled

| Step | Timeline | Action |
| --- | --- | --- |
| 1 | Day 1 | IT enables Blaze billing → backend functions deploy immediately |
| 2 | Day 1–2 | BigQuery config values + IAM permission from data team → live Salesforce data in dashboard |
| 3 | Ongoing | Weekly auto-analysis runs every Monday 6am — dashboard updates automatically |

✓ Dashboard Live Now https://project-prism-489108-a9e2b.web.app Currently showing representative sample data. Live Salesforce data flows in once backend is deployed.